# Team 2

# Master Action Item List

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Description** | **Owner** | **Date Assigned** | **Due Date** | **Status** | **Date Closed** |
| 1 | Review Assignment 3 requirements. Identify questions of Professor Cook. Copies of deliverables will be stored on github. | Team | 9/18/2014 | 9/29/2014 at midnight | On Track |  |
| 2 | Requirements Document, Change section 3.0 to visual studio to start application. | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 3 | Requirements Document, Change section 4.0 from c++ to c# for programming language. | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 4 | Requirements Document, starting with section 4.2 restructure format to include subsection for every testable item. | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 5 | Requirements Document, make details captions for images simplifying the flow of documentation. | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 6 | Requirements Documentation, Section 5.1 change to reflect the language c# | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 7 | Requirements Documentation, Section 5.1.2 (shorten to list) | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 8 | Requirements Documentation, modify section 5.2 to Concise expected behavior lists | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 9 | Requirements Documentation, modify section 5.2.5 to include a missing requirement – show message if input string has invalid chars. | Ryan, author | 9/23/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 10 | Jason Stidham to provide copies of Ryan’s Design Documentation for the team to review. | Jason S | 9/23/2014 | 9/25/2014 | Complete | 9/25/2014 |
| 11 | Requirements Documentation, Section 5.2.5, specify error messages (invalid string, string already exists) | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 12 | Requirements Documentation, Section 5.2.7, include error checking for valid chars between 0 and infinity. | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 13 | Requirements Documentation, Section 5.2.8, Add instruction of how to modify truncate variable. | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 14 | Requirements Documentation, Section 5.2.8, Validation test of value (valid is 0 to infinity) | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 15 | Requirements Documentation, Section 5.2.9, Clear definition of “done processing” message. Either accepted, rejected, user quit application | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 16 | Requirements Documentation, Section 5.3.1, Update for VS / C# environment | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 17 | Design Documentation, Section 3.9 needs attribute for vector transitions. | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 18 | Design Documentation, Section 4.0 Explain behavior of toggling / multiple presses of functions | Ryan, author | 9/25/2014 | 9/29/2014 | Complete | 9/29/2014 |
| 19 | Designate meeting location for 9/28/2014 | Jason W | 9/25/2014 | 9/26/2014 | Complete | 9/26/2014 |
| 20 | Ryan’s Time Log submittal to github | Ryan | 9/28/2014 | 9/29/2014 |  |  |
| 21 | Lansdon’s Time Log submittal to github | Lansdon | 9/28/2014 | 9/29/2014 |  |  |
| 22 | Jason Wong’s Time Log submittal to github | Jason Wong | 9/28/2014 | 9/29/2014 |  |  |
| 23 | Jason Stidham’s Time Log submittal to github | Jason Stidham | 9/28/2014 | 9/29/2014 | Complete | 9/28/2014 |
| 24 | Ryan’s peer review, individual submission | Ryan | 9/28/2014 | 9/29/2014 |  |  |
| 25 | Lansdon’s peer review, individual submission | Lansdon | 9/28/2014 | 9/29/2014 |  |  |
| 26 | Jason W’s peer review, individual submission | Jason W | 9/28/2014 | 9/29/2014 |  |  |
| 27 | Jason S’s peer review, individual submission | Jason S | 9/28/2014 | 9/29/2014 |  |  |
| 28 | Lansdon to enter bugs into bugzilla. See items 2,6,11,and 15 of this (MAIL) | Lansdon | 9/28/2014 | 9/29/2014 |  |  |
| 29 | Ryan to enter bugs into bugzilla. See items 3,7,12, and 16 of this (MAIL) | Ryan | 9/28/2014 | 9/29/2014 |  |  |
| 30 | Jason W. to enter bugs into bugzilla. See items 4,8,13, and 17 of this (MAIL) | Jason W | 9/28/2014 | 9/29/2014 |  |  |
| 31 | Jason S. to enter bugs into bugzilla. See items 5,9,14 and 18 of this (MAIL) | Jason S | 9/28/2014 | 9/29/2014 | Completed 4 entry’s in bugzilla. | 9/28/2014 |
| 32 | Submit Final Compellation in .ZIP format via Angel before midnight. | Lansdon | 9/28/2014 | 9/29/2014 midnight |  |  |